## Slide 1
CS375 Spring 2026
Ralph Rostock
Week 2
Version Control, Software Development Methodologies,
Software Project Brainstorming & Team Formations

## Slide 2
Product teams
  Cross-functional (engineering, product, design, QA)
  Long-lived teams owning a product, not short projects
  Teams responsible for success after release
Continuous delivery
  Software is always in a “potentially releasable” state
  Small, frequent changes instead of large releases
  Automation enables speed and safety
  Why might companies prefer frequent, smaller releases over fewer, larger ones?
How Software Is Built in Industry Today

## Slide 3
Waterfall overview
  Linear sequence of phases
  Heavy upfront requirements and design
  Testing late in the process
Strengths
  Predictable milestones
  Works well when requirements are stable
  Clear documentation and contracts
Weaknesses
  Late feedback
  High cost of change
  Risk of building the wrong system
Traditional Development Models

## Slide 4
Core Values
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
https://agilemanifesto.org/principles.html
Agile Manifesto

## Slide 5
Why the Manifesto was created
  Reaction to heavyweight, document-driven processes
  Focus on uncertainty and change
Core Values
  “Over” does not mean “instead of”
  Balance, not elimination
Agile Manifesto (Continued)

## Slide 6
Roles
  Product Owner: Values and Priorities
  Scrum Master: Process and Impediments
  Development Team: Builds the Product
Ceremonies
  Sprint Planning
  Daily Standups
  Sprint Review
  Retrospective
Artifacts
  Product Backlog
  Sprint Backlog
  Increment
Scrum Overview

## Slide 7
What teams really do vs. Textbook Scrum
  Hybrid processes
  Fewer ceremonies, more communication
  Adjust practices over time
Alternatives to Scrum
  Kanban: flow-based, no fixed sprints
  Extreme Programming: engineering discipline (TDD, pair programming)
  Lean: minimize waste, optimize the whole system
Agile in Practice

## Slide 8
  Enables collaboration without overwriting work
  Allows multiple people to work on the same codebase safely
  Maintains a complete history of changes
  Records who changed what, when, why
  Makes experimentation low-risk
  Supports rollback and recovery from mistakes
  Version control is essential infrastructure for team-based software development.
Why Version Control Matters

## Slide 9
Repository
  Shared project workspace
  Contains source code, configuration, documentation – anything related to project that you want to track
  Exists locally and remotely (e.g. GitHub)
Commit
  Snapshot of a logical change
  Includes author, timestamp, and message
  Serves as technical documentation
Core Git Concepts

## Slide 10
Branch
  Independent line of development
  Enables parallel work
  Keeps unfinished work isolated
  Can be permanent or temporary
Merge
  Combines changes from different branches
  Integrates completed work into shared codebase
  Conflicts are expected and manageable
Core Git Concepts (continued)

## Slide 11
  Main branch represents stable, working software
  New work happens on feature branches
  Developers commit small, focused changes
  Pull requests propose changes for integration
  Automatic checks run before merging
  Code review provides feedback and quality control, often a requirement for approving a pull request
  Git workflows create structured feedback loops
Typical Team Git Workflow

## Slide 12
  Working directly on the main branch
  Making large, unfocused commits
  Skipping code reviews
  Writing poor or vague commit messages
  Treating Git as a backup tool instead of a collaboration tool
  Most Git problems result from poor process, not Git itself
Common Git Mistakes

## Slide 13
  Enables Incremental Development
  Supports frequent integration and delivery
  Allows multiple features to be developed in parallel
  Provides traceability from work items to code changes
  Makes feedback and iteration visible
  Agile practices depend on version control to scale
How Git Supports Agile Software Development